Fellowship of the Burning Snake
A Three-Year Plan for PYroMat

January 2022 – December 2024

Christopher Martin
Associate Professor
of Mechanical Engineering
Penn State Altoona
Joseph Ranalli
Associate Professor
of Mechanical Engineering
Penn State Hazelton
Jacob Moore
Associate Professor
of Engineering
Penn State Mont Alto
# Abstract
This is an organizing document for a three-year effort to improve and expand the PYroMat software project by (1) expanding the substances, properties, and features supported, (2) adding structured pedagogical materials, (3) building an optional graphical interface for local installations, (4) building a graphical interface for PYroMat live, and (5) take steps to grow community engagement surrounding PYroMat. This document establishes a clear statement of work, establish milestones and date estimates, and assigns roles to the participants.
The organizers are Christopher Martin at Penn State Altoona, Joseph Ranalli at Penn State Hazelton, and Jacob Moore at Penn State Mont Alto. This document is intended both as a project management tool, but it is also intended as a public record of the excellent work contributed by the organizers.
# Introduction
The goals of this effort are to
1. Expand the substances, properties, and features supported by the PYroMat package;
2. Add structured pedagogical materials to help users self-educate or to serve as in-class materials for instructors wishing to integrate PYroMat into appropriate courses;
3. Build an optional graphical interface for local installations of PYroMat for users without Python familiarity;
4. Build a graphical interface for PYroMat live to support users without permissions to install locally.
Effort will be spread over three years and distributed among the organizers based on aptitude and interest.
# Statement of Work
Here, the work is organized by goal with specific objectives and products listed under each.
## Goal 1: Expand substances, properties, and features
### Objective 1.1: Add transport/viscosity data to the ideal gas classes
Owned by: Martin
Duration: 2-3 months
Priority: Medium
Many of the old NASA polynomials used in the (now ancient) STANJAN package came with corresponding polynomials for viscosity and conductivity. There are a number of repositories that contain these and other similar coefficients that could be downloaded en masse as were the specific heat coefficients. Some of these could be ripped from the open-source Cantera package, others might be found in the NIST webbook, and finally, GRI mech 3.0 contains similar repositories.
The work will require authoring webcrawler scripts to automatically seek out and download these data en masse, like those that were authored to obtain the NIST data. Appropriate modifications to the ig and ig2 classes (or authoring a third class) will be necessary. Finally, scripts will also need to post-process the data into the appropriate json formats for PYroMat.
### Objective 1.2: Add ideal solid and ideal liquids
Owned by: Martin
Duration: 2-3 months
Priority: Low
Thermodynamically, pure ideal liquids and solids are much simpler than gasses. They can be assigned a constant coefficient of thermal expansion, a constant bulk modulus, and their specific heats are very nearly equal. In extreme cases, they might be modeled as incompressible, in which case, they are extremely simple. Obviously, formulating an ideal liquid and an ideal gas side-by-side will never give accurate properties near a phase change, and the approach will be nonsense near or above the critical point, but this simple approach can be an elegant way to describe substance properties far from the phase change. In many applications of engineering relevance, this is enough.
The NIST-JANAF tables have property models for liquid and solid states that are not currently represented in PYroMat, and it would be practical for us to even write our own based on published data. This would be a practical starting point.
This would require authoring webcrawler scripts to grab the raw data from the NIST webbook. A “il1” and “is1” class will need to be authored to interpret the models. Finally, a post-processing script will need to adapt the web data into the json format used by PYroMat.
### Objective 1.3: Add more “Span & Wagner” multi-phase substances
Owned by: Martin
Duration: 2 months
Priority: High
Span and Wagner type models are the most time consuming to implement, but they are also the most versatile. Their base data are encoded in pdfs, and they are almost never implemented in free and open software, so it is not practical to write scripts to extract their data in a structured way; the data need to be encoded manually. In the past, coefficients were copied from tables line-by-line in the same order and format they appeared to reduce the probability of keystroke or transposition errors. Then, a script was authored to adjust the data into a format appropriate to PyroMat’s json files.
As of release 2.1.10, there is multi-phase support for: R134a (tetraflouroethane), CH4 (methane), CO2 (carbon dioxide), H2O (water), and N2 (diatomic nitrogen).
Sources have already been identified for: Ar (argon), C3H6O3 (dimethyl carbonate), D2 (diatomic deuterium), several glycols, H2 (diatomic hydrogen), O2 (diatomic oxygen), R143a (trifluoroethane), and R245 (pentafluoropropane).
There are difficulties in encoding some of these sources. Some of the earliest published Span and Wagner models (like oxygen) did not include precise numerical values for all of the constants needed to implement the model. Instead, it merely references CODATA sources, requiring some additional research to reliably verify all of the necessary data.
There are also sure to be additional substances (e.g. refrigerants) that are not currently included. Additional research is needed.
### Objective 1.4: Add non- “Span & Wagner” multi-phase substance models
Owned by: Martin
Duration: 3 months
Priority: Medium
OEMs that sell refrigerants do not usually publish detailed property data. Instead, they often only cite the properties of the refrigerant along the saturation line. Presumably, the designer is intended to assume an ideal substance on either side. Other authors use a compressibility factor model, where viral coefficients are used to establish a modified equation of state. There are usually also parallel polynomials for specific heat. Together, these provide a total property model.
Implementing these data would require a new mp2 class, and possibly a third mp3 class (depending on the variety found in data).
### Objective 1.5: Dramatically expand the apps module
Owned by: Ranalli and Martin
Duration: Forever
Priority: Mixed
Utility Module (High Priority)
A high-level utility module for users’ scripts should expose advanced methods for evaluating the derivatives of properties, and high-level iteration routines. Really, either could be implemented by evoking Scipy, but there is some economy that could be gained by writing custom functions that understand PYroMat classes and their limitations.

Advanced Ideal Substance Module (Low Priority, depends on Obj 1.2)
At a minimum, there should be a convenient way to calculate the properties of mixtures of ideal gases. This could be implemented using some high-level functions relatively easily. However, if progress is made in implementing other ideal substances, this module could knit them together to handle a kind of ideal equivalent to the multi-phase capability. This would require some substantial design and iteration.
Viscous Flow Module (Medium Priority, depends on Obj 1.1)
If progress is made implementing viscous flow data, it should be practical to write functions (or classes) that calculate Poiseuille flow, Couette flow, liquid film bearing performance, or other tribological problems.

Component Analysis Module (High Priority)
It should be practical to implement tools (maybe classes) that model the performance of process components. Before building these process classes, it will be vital to agree on a standard template for the class interface. How will states be constrained and solved? For the most part, the substance solvers will be responsible for the difficult numerical work, but the class will need to manage figuring out which constraints are valid, and it will need to call the correct inverse property methods to fill in the gaps.

A preliminary list might include:
- Turbines
- Compressors
- Pumps
- Boilers
- Super-heaters
- Condensers
- Heat exchangers
- Fans
- Throttle/nozzle

Cycle Analysis Module (High Priority)
Some work has already been done in this regard in support of PYroMat live, but much could be done to make these tools more extensible. Ideally, the module should implement some kind of build-your-own process class, which combines component classes from the component module, and applies the appropriate constraints to automatically solve for the cycle states.

This could take some development, and may be prone to failures. This kind of high-level iteration on multi-phase substances is ripe for problems.

Compressible flow module (Medium Priority)
This could be done relatively easily using existing models. This module could expose functions and classes for analyzing
- Normal shock
- Oblique shocks
- Laval nozzle
- Mach rings
  Reaction module (Low Priority)
Reaction modeling duplicates other extremely well establish packages, and it represents a massive undertaking. This is NOT a high priority, but it could be an interesting task for the future. If PYroMat really grows to be significant, why not add chemical kinetic data and a minimum energy solver as well?

### Objective 1.6: Add support for additional thermodynamic properties
Owned by: Martin
Duration: 0.5 months
Priority: High
There is enough information in the existing models to include more properties than are currently provided. There has been good reason to hesitate in this work before, because more properties introduces the need for more inverse routines, and introduces a more complicated validation process. The package has already grown impossibly difficult to validate with every release, so there is little reason not to embrace complexity and charge forward.
Additional properties that would be relatively easy to add include:
- specific volume (high priority)
- gibbs free energy
- helmholtz free energy
- speed of sound
- viral coefficients
### Objective 1.7: Establish a standard validation suite
Owned by: Ranalli and Martin
Duration: 1 month
Priority: High
So far, validation requires either (a) constructing exhaustively complex scripts to test every permutation for how property functions might be called, or (b) manually testing specific conditions with deliberate purpose of causing failures. Some combination of these in moderation has usually been used in the past, but the software package has grown to be so complex that changes in one portion of the code can have unexpected impacts elsewhere.
One way to proceed is to establish a validation function responsible for automatically generating these permutations. The class could automatically adjust the configured units, test scalar and array inputs with different dimensions, and handle “truth” values accordingly to construct “expected” outputs. A schedule of tests could be configured in ascii configuration files that could include “truth” values pulled from original sources, and specify other tests (like inverse methods and piecewise continuity).
Each configuration file should name a substance model to test by its substance ID. There must be a way of entering a property table with temperature, density, pressure, and other test property values for “truth” testing. There must be a way of scheduling a test of inverse methods, and there must be a way of recording the test results in the context of the test settings.
### Objective 1.8: Write an ig3 class for evaluating detailed JANAF models
Owned by: Martin
Duration: 1 month
Priority: Low
The original JANAF tables were calculated using detailed quantum degree-of-freedom models that are more computationally expensive than polynomials, but they are still not challenging for contemporary computers. If PYroMat included an ig3 class, it would free the software from relying on polynomial sources, and it would allow direct entry of source models from the JANAF tables. This would also allow testing the validity of the NIST data, which has shown some indication of error.
This would require some substantial research and testing to implement. These models are unlike the others in PYroMat, so they will take some intense thought to implement.
## Goal 2: Add structured pedagogical materials
### Objective 2.0: Establish media and structure
### Objective 2.1: Craft a thorough introductory tutorial
### Objective 2.2: Craft a tutorial on thermodynamic properties
### Objective 2.3: Craft an introduction to the 1st Law
### Objective 2.4: Craft an introduction of the 2nd Law
### Objective 2.5: Craft materials on closed systems
### Objective 2.6: Craft materials on open systems
### Objective 2.7: Craft materials on chemical reactions
### Objective 2.8: Craft materials on cycle analysis
### Objective 2.9: Craft materials on compressible flow
## Goal 3: Build a local GUI
### Objective 3.0: Establish design criteria for the GUI
### Objective 3.1: Identify a platform
### Objective 3.2: Establish a prototype GUI
### Objective 3.3: Test the GUI with users
### Objective 3.4: Implement improvements from field trials
### Objective 3.5: Release an official GUI

## Goal 4: Establish a web-based implementation of the GUI
### Objective 4.0: Establish design criteria for the web implementation
### Objective 4.1: Establish a prototype web implementation of the GUI
### Objective 4.2: Re-evaluate the AWS platform for the site
### Objective 4.3: Test the prototype web implementation with users
### Objective 4.4: Implement improvements from field trials
### Objective 4.5: Release official web implementation